Team 3 Activity Report

Project Name: A High End Refrigerator Display Panel

Course: CSC 449 Software Engineering

Team Members: Victoria Rosales, Michael Williams, Israel Wiafe, and Justin McNiel

Week 3 Progress Report

Date Submitted: May 17, 2026

- Project Overview

Our team is developing a High-End Refrigerator Display Panel, a software system that allows users to monitor and control refrigerator functions through a digital interface. The system supports temperature control, food inventory management, and item display.

- Progress Completed During Week 3. Each member completed their assigned feature and wrote two JUnit tests specific work completed by each team member feature code and test files were uploaded in team GitHub repository:

Victoria implemented the Temperature Control (Basic Settings) feature, including logic for setting valid and invalid temperature values.

Justin implemented the Temperature Adjustment (Increase/Decrease) feature. He added logic for raising and lowering the temperature while enforcing boundary limits.

Israel implemented the Food Inventory Add/Remove feature. He created methods for adding and removing items from the refrigerator’s inventory list.

Michael implemented the Food Display (Display / Empty Fridge) feature. He created functionality to show the current list of food items and handle the empty‑fridge scenario.

- Team accomplishments this week:

- Implemented the first set of refrigerator features based on the Week 1 Use Case Diagram

- Wrote unit tests for each feature using JUnit 5

- Verified that each feature behaves correctly under normal and edge-case conditions

- Uploaded all Week 3 feature code and test files to the team GitHub repository

- Updated the team GitHub Project Board to reflect progress (To Do → In Progress → Done)

4. What the Team Learned This Week Throughout Week 3, our team gained experience with:

- JUnit 5 testing and writing unit tests

- Test‑Driven Development (TDD) and writing tests before implementation

- Java class design and separating features into modular components

- GitHub collaboration, including merging and folder structure

- Agile workflow, using the project board to track weekly tasks

5. Preparation for Week 4

Begin assembling our slides, reviewing our code, and planning the demo for next week.